PRODUCT REQUIREMENTS DOCUMENT AI Ticket Auto-Resolution System Intelligent Incident Detection with Human-in-the-Loop Control Version 1.0 ¦ June 2026 ¦ Milestone Internet Marketing

| Product Lead TBD | Eng Lead TBD | Status Draft | Next Review Q3 2026 |
| --- | --- | --- | --- |

# Table of Contents

# 1. Executive Summary

Today, customers who encounter product issues face a 2-week SLA to resolution. The root cause is a cascading handoff: customer → CS team → product/engineering — each transition adding delay, cost, and friction. Meanwhile, 67% of customers abandon self-service documentation within 3 minutes because it doesn't correlate to their specific issue.

This document defines the product requirements for an AI-powered Ticket Auto-Resolution System that intercepts issues at the moment of reporting, classifies them into three resolution tiers, and either resolves them immediately or routes them with full context — dramatically reducing time-to-resolution and CS bandwidth consumption while maintaining a human approval model for safety.

Target Outcome: Reduce ticket-to-resolution time from 14 days → under 2 hours for 65%+ of tickets, with a ≥80% customer confirmation rate on AI-assisted resolutions.

| Metric | Current State | Target (12 months) |
| --- | --- | --- |
| Avg. time to resolution | 14 days | < 2 hours (Type 2/3) |
| Ticket deflection rate | ~5% (docs only) | ≥ 65% |
| CS tickets per rep/week | 60–80 | < 35 |
| Cost per ticket | $22–35 | < $8 |
| Customer CSAT (support) | 52% (>3 day issues) | ≥ 78% |
| Repeat ticket rate | ~35% | < 12% |

# 2. Problem Statement

## 2.1 The Current Ticket Journey

Every customer issue today follows the same costly, slow path:

- Customer hits an issue → searches verbose documentation → gives up (avg. 3 min, 67% abandon rate)

- Customer creates a ticket in natural language → lands in CS queue with no context

- CS rep manually triages: reads ticket, identifies type, searches knowledge base, drafts reply

- If beyond CS knowledge → escalated to product or engineering team

- Eng interprets ticket, investigates, replies → total elapsed: 7–14 business days

The result: a 2-week SLA for issues that are often solvable in minutes with the right information, and a CS team spending 40% of their time on repeat, known issues.

## 2.2 Root Causes

| Root Cause | Impact | Data Signal |
| --- | --- | --- |
| Docs don't match customer context | High abandon rate, ticket creation | 67% abandon self-service in < 3 min (Forrester) |
| No issue classification at intake | All tickets treated equally | 35% of tickets are known repeat issues |
| No AI-assisted triage | CS spends hours on solvable tickets | 40% CS time on Type 2/3 issues |
| No routing intelligence | Wrong team gets the ticket | 18% of CS time spent re-routing |
| No feedback loop | Same issues repeat indefinitely | Repeat ticket rate ~35% |
| Eng pulled into user errors | Sprint disruption, $175/hr cost | 28% of Eng escalations are user errors |

## 2.3 Issue Taxonomy

Not all tickets are equal. The system must distinguish three fundamentally different resolution paths:

| Type | Description | Example | Resolution Approach |
| --- | --- | --- | --- |
| Type 3 | Solvable now with a nudge | Wrong setting, missed step | AI self-serves in chat → 0 human touch → auto-close after confirm |
| Type 2 | Known bug / backlog item | Dashboard render issue | AI acknowledges + delivers workaround + ETA → CS reviews |
| Type 1 | Novel, first-occurrence issue | New integration failure | AI classifies + drafts proposal → CS/Eng approves → customer confirms |

# 3. User Personas

The system serves three distinct user types, each with different needs and interaction points. All data points are drawn from industry benchmarks (Gartner, Forrester, HDI, Zendesk CX Trends 2024–2025).

## 3.1 Primary Persona — The SaaS Customer

Maya, Operations Manager Primary User · Issue Reporter · Decision-maker for vendor renewal "I just need this fixed. I don't have time to read a 40-page doc."

2.3 Avg. tickets/month; 3 min Self-service attempt before giving up; 78% Consider support quality in renewal decision.

🔴 Pain Points - Documentation is verbose and doesn't map to her specific error state - No visibility into ticket status — feels like a black hole after submission - Has to re-explain the same issue when escalated to a new team - CSAT drops from 85% → 52% when resolution takes more than 3 days - 43% of B2B customers switch vendors after repeated unresolved issues; ✅ Goals - Resolve my issue within hours, not weeks - Self-serve without reading walls of text - See real-time status if issue needs more time - Get a workaround even if the fix will take longer.

## 3.2 Secondary Persona — Customer Success Manager

Alex, Customer Success Manager Internal User · Approver · Knowledge Base Curator "Half my queue is the same 5 issues. I could fix those in my sleep."

60–80 Tickets handled/week; 40% Time on known/repeat issues; $22–35 Cost per manual ticket.

🔴 Pain Points - Spending majority of time on repeat issues that should be self-service - No AI assistance — every ticket starts from scratch - Context switching between Jira, Slack, CRM costs ~20 min/day - Hard to route tickets to the correct Eng owner without product knowledge - 18% annual CS team turnover driven by repetitive, low-value work; ✅ Goals - Focus time on complex, high-value customer issues - Trust AI suggestions without needing to verify every time - One-click approval on obvious resolutions - Clear escalation path with full context pre-populated - Real-time accuracy dashboard to catch AI mistakes early.

## 3.3 Tertiary Persona — Engineering / Product Team

Dev Team (Escalation Recipients) Tertiary User · Issue Owner · Knowledge Source "We keep getting pulled in for things that aren't actually bugs."

15–20 Support escalations/sprint; 28% Escalations that are user errors; $175/hr Fully loaded eng cost.

🔴 Pain Points - 28% of escalations received are user errors that CS or AI could have caught - Escalated tickets arrive with missing context — reproduction steps, env, version - No visibility into how many customers are hitting the same issue - Sprint planning disrupted by unplanned support pull-ins - Avg 3 hours per unplanned escalation = ~$525 in lost eng capacity; ✅ Goals - Receive only genuine novel bugs — no user errors - Every escalation pre-populated with full reproduction context - See aggregate signal: "47 customers hit this issue this week" - Own issue assignment via structured ownership matrix - KB updates from resolutions without manual effort.

# 4. Goals & Non-Goals

## 4.1 Goals (v1 Scope)

- Intercept customer issues at intake with a natural language interface that replaces the current form-based ticket creation

- Classify every incoming issue into Type 1 / Type 2 / Type 3 with a confidence score

- Auto-resolve Type 3 issues (confidence ≥ 90%) without CS involvement

- Surface Type 2 workarounds + ETA from a real-time known-issue knowledge base

- Draft Type 1 remediation proposals for CS approval before sending to customer

- Auto-route tickets that exceed CS authority to the correct Eng owner with full context

- Auto-close tickets only after explicit customer confirmation of resolution

- Feed every resolution outcome back into the AI knowledge base as a learning signal

## 4.2 Non-Goals

- Rewriting or restructuring existing documentation (tracked as a parallel initiative)

- Fully autonomous resolution with no human approval gate (v2+ consideration)

- Replacing the CS team — the system amplifies CS capacity, not eliminates it

- Handling billing disputes, legal requests, or contractual issues

- Multi-language support in v1 — English only

# 5. Solution Overview

## 5.1 Core Architecture

The system operates as a layer between the customer and the existing ticket infrastructure. It intercepts at the point of issue creation, adds intelligence, and either resolves or routes — before a ticket ever lands in a human queue.

| Layer | Component | Function |
| --- | --- | --- |
| Intake | Natural Language Interface | Replaces form-based ticket creation; AI asks clarifying questions in real time |
| Classification | Issue Classifier | Assigns Type 1/2/3, confidence score, product area, priority (P1–P3) |
| Resolution | AI Knowledge Base | Real-time repo of known issues, workarounds, ETAs, and resolution playbooks |
| Control | Confidence Gate | Routes based on score: ≥90% auto, 75–89% CS approval, <75% Eng queue |
| Approval | CS Approval Queue | One-click approve/edit/escalate with full ticket context and AI confidence shown |
| Closure | Customer Confirmation | Ticket auto-closes only after customer confirms resolution worked |
| Learning | Feedback Loop | CS edits, customer rejections, re-opens → AI retraining signal |

## 5.2 The Resolution Flywheel

The system's value compounds over time through a self-reinforcing loop. Each resolution makes future resolutions faster and more accurate:

|  | Stage | How It Compounds |
| --- | --- | --- |
| 1 | More Tickets Resolved | Every closed ticket — AI or human — becomes a labeled data point. Resolution path, customer confirmation, and CS edits are all captured. |
| 2 | Richer Knowledge Base | New resolutions populate the KB in real time. Known issues get workarounds attached. New patterns get flagged for CS review. KB quality rises with every ticket. |
| 3 | Better AI Matching | A denser KB means more accurate classification. Type 3 issues get caught earlier in the conversation. Type 1s are matched to similar past tickets faster, reducing novel resolution time. |
| 4 | Higher Confidence Scores | Better matching means the AI is more certain of its suggestions. More tickets cross the auto-resolve threshold. The CS approval queue shrinks to genuinely ambiguous cases. |
| 5 | More Auto-Resolutions | Deflection rate rises. CS bandwidth freed up. SLA compresses from 14 days → hours for Type 2/3 issues. Cost per ticket drops. |
| 6 | CS Focuses on Quality | Freed from repetitive triage, CS invests time in KB curation, refining AI suggestions, and adding workarounds. This is the key reinvestment that spins the wheel faster. |

⚡ Key Insight: The compounding effect is driven by Stage 6. Cost savings from CS deflection must be reinvested into KB quality — not extracted as pure cost reduction. CS time freed from routine tickets = the fuel that accelerates the flywheel.

# 6. Human Approval & Control Model

## 6.1 Confidence Thresholds

Every AI suggestion carries a confidence score based on KB match quality, issue similarity, and resolution success history. Routing is determined by this score:

| Confidence Range | Action | Human Role | Auto-Close? |
| --- | --- | --- | --- |
| ≥ 90% | Auto-resolve + send to customer | None (Type 3 only) | Yes — after customer confirms |
| 75–89% | AI drafts, CS must approve | CS: approve or edit before send | Yes — after customer confirms |
| 50–74% | AI drafts, CS must rewrite | CS: full review and rewrite | No — CS manually closes |
| < 50% | No suggestion generated | Eng queue: full manual resolution | No — Eng manually closes |

## 6.2 Approval Gates

Four explicit gates ensure no ticket closes without the appropriate human sign-off:

- Gate 1 — CS Approval: For confidence 75–89%, CS reviews and approves AI draft before the customer sees it. Target: < 30 min review SLA.

- Gate 2 — Customer Confirmation: The ticket does not close until the customer explicitly confirms the fix worked. "Still broken" reopens the ticket and flags the KB entry.

- Gate 3 — Eng Review: Any novel (Type 1) issue or confidence < 50% auto-routes to Eng with full context: reproduction steps, user environment, version, and related past tickets.

- Gate 4 — Escalation Acknowledgment: Escalated tickets require Eng acknowledgment within 4 business hours (SLA clock starts on routing).

## 6.3 Rollback & Safety Controls

- Any auto-applied fix can be reversed by customer or CS in one click

- Full audit trail: who approved what action, at what confidence level, and when

- If an auto-fix generates a follow-up ticket within 24 hours → AI correlation flags the resolution as potentially harmful and suspends that KB entry pending CS review

- CS can pause AI suggestions for any issue category at any time from admin settings

- Weekly accuracy report delivered to CS Lead: % approved without edits, % customer rejections, % re-opened within 7 days

# 7. Feature Requirements

MVP Scoping Principle: Ship the smallest thing that tests the core hypothesis — "AI can resolve Type 3 issues better than self-service docs." Measure deflection rate before building the approval queue.

## 7.1 Phase 1 — MVP (Months 1–3)

### Natural Language Intake

- Replace form-based ticket creation with a conversational chat interface

- AI asks up to 3 clarifying questions to gather context (product area, steps taken, error message)

- Auto-populate ticket fields (priority, product area, user environment) from conversation context

### Issue Classification Engine

- Classify every issue as Type 1 / Type 2 / Type 3 with confidence score

- Assign product area and priority (P1–P3) automatically

- Surface confidence score to CS in all views — never hide AI uncertainty

### Type 3 Auto-Resolution

- For confidence ≥ 90% Type 3 issues: send AI-generated resolution steps directly in chat

- Customer confirmation button: "This fixed it" / "Still having issues"

- Auto-close on positive confirmation; reopen + escalate on negative

### Known Issue KB (Type 2)

- Real-time knowledge base of known bugs with: description, workaround, linked Jira ticket, estimated ETA

- AI matches incoming issues to KB entries and delivers workaround + ETA to customer automatically

- CS can update KB entries (workaround, ETA, status) without Eng involvement

## 7.2 Phase 2 — CS Approval Queue (Months 4–6)

### CS Approval Interface

- Inbox of AI-drafted responses awaiting approval, sorted by confidence score

- One-click Approve / Edit / Escalate actions per ticket

- Edit mode: CS modifies AI draft in-line; changes captured as preference data

- AI accuracy metrics visible per CS rep: approval rate, edit rate, escalation rate

### Type 1 Draft Proposals

- For novel issues: AI generates a remediation proposal with linked KB evidence

- CS must approve before customer sees any response

- Escalate-to-Eng button auto-populates Jira/Linear with full context: steps to reproduce, user env, version, similar past tickets

### Priority Routing

- P1 tickets bypass AI queue entirely — immediate Eng routing with 1-hour SLA clock

- P2: CS approval required within 30 minutes

- P3: standard queue with next business day SLA

## 7.3 Phase 3 — Learning Loop & Analytics (Months 7–9)

### Feedback Signal Collection

- CS edits to AI drafts → stored as preference training data

- Customer "still broken" responses → KB entry flagged for review + AI confidence penalty

- Re-opened tickets within 7 days → resolution marked as failed, triggers KB audit

### Analytics Dashboard

- Real-time: deflection rate, avg. resolution time by type, AI accuracy rate, CS queue depth

- Weekly report: top 10 most-resolved issue patterns, KB coverage gaps, confidence trend

- Cost model: estimated $ saved from deflected tickets vs. engineering cost of the system

### Ownership Matrix

- CS-maintained table mapping product areas + issue types to Eng team owners

- AI reads matrix when routing Type 1 escalations — no manual assignment needed

# 8. Product Experience Design

## 8.1 Customer-Facing Experience

| Stage | Customer Action | System Response | Design Principle |
| --- | --- | --- | --- |
| Report | Types issue in natural language | AI asks ≤3 clarifying questions | Never make customer fill a form |
| Classify | Answers clarifying questions | AI shows confidence + issue type match | Transparency — show match, not just answer |
| Resolve | Reviews AI-suggested steps | Guided resolution in chat | Steps are specific to their context, not generic |
| Confirm | Confirms fix worked or reports failure | "Fixed" closes ticket; "Still broken" escalates | Customer controls ticket closure |
| Status | Checks status on open tickets | Real-time status, ETA for Type 2 issues | No black hole — always show status |

## 8.2 CS-Facing Experience

| View | Content | Key Actions |
| --- | --- | --- |
| Approval Queue | AI-drafted responses ranked by confidence, oldest first | Approve / Edit / Escalate — all one click |
| Ticket Detail | Full conversation, AI match evidence, confidence score, similar past tickets | Edit draft inline, add KB entry, update ETA |
| KB Manager | Known issues list with workaround and ETA fields | Add / edit / archive entries; link to Jira |
| Analytics | Deflection rate, accuracy, queue depth, cost savings | Filter by product area, date range, ticket type |
| Admin | Confidence thresholds by ticket type, CS pause toggles per category | Adjust thresholds, pause AI for a category |

# 9. Success Metrics & OKRs

## 9.1 Objective: Resolve customer issues faster with less human cost

| Key Result | Baseline | Phase 1 Target | Phase 3 Target | Owner |
| --- | --- | --- | --- | --- |
| Deflection rate (% closed w/o Eng) | ~5% | ≥ 35% | ≥ 65% | PM |
| Avg. time to resolution (Type 2/3) | 14 days | < 8 hours | < 2 hours | Eng |
| Customer CSAT on resolved tickets | 52% | ≥ 68% | ≥ 78% | CS Lead |
| AI resolution accuracy (no re-open) | N/A | ≥ 80% | ≥ 90% | PM |
| Cost per ticket | $22–35 | < $15 | < $8 | Finance |
| CS tickets handled/rep/week | 60–80 | < 50 | < 35 | CS Lead |
| % tickets auto-closed (no human) | 0% | ≥ 20% | ≥ 45% | PM |

## 9.2 Anti-Metrics (Things We Must Not Break)

- CS re-open rate must not exceed 15% — if it does, AI confidence thresholds are too aggressive

- Eng escalations must not increase — the system should reduce Eng support load, never increase it

- Customer "never heard back" complaints must reach 0 — the system must always acknowledge, even if it can't resolve

# 10. Risks & Mitigations

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| AI suggests wrong fix, customer acts on it causing data loss | Low | Critical | Human gate for all fixes above routine; rollback in 1 click; no AI suggestion without KB evidence |
| CS team bypasses approval queue (too slow) | Medium | High | Design approval as < 30 sec action; measure CS approval latency; set SLAs with alerts |
| KB becomes stale — AI matches old workarounds | High | High | KB entries have expiry dates; CS notified on expired entries; auto-flag entries not confirmed in 60 days |
| AI confidence scores inflate over time (overfitting) | Medium | Medium | Blind test set of resolved tickets evaluated monthly; accuracy report visible to PM |
| Type 1 novel issues overwhelm Eng queue in v1 | Medium | High | Phase 1 limits to Type 2/3 only; Type 1 routed as-is until Phase 2 approval queue is live |
| Customer privacy: conversation data used for training | Low | High | PII stripped before KB storage; opt-out available; legal review before training data use |

# 11. Phased Roadmap

| Phase | Timeline | Deliverables | Go/No-Go Gate |
| --- | --- | --- | --- |
| Phase 0 — Foundation | Weeks 1–4 | Ownership matrix, KB schema, confidence model design, CS training | KB has ≥ 100 entries covering top issue types |
| Phase 1 — MVP | Months 1–3 | NL intake, classifier, Type 3 auto-resolve, Type 2 KB match | Deflection rate ≥ 25% after 30 days live |
| Phase 2 — Approval Queue | Months 4–6 | CS queue UI, Type 1 draft proposals, priority routing, Eng escalation context | CS approval SLA < 30 min; accuracy ≥ 80% |
| Phase 3 — Learning Loop | Months 7–9 | Feedback signals, KB auto-update, analytics dashboard, ownership matrix automation | Deflection ≥ 55%; cost/ticket < $12 |
| Phase 4 — Optimization | Months 10–12 | Confidence threshold tuning, multi-area KB coverage, CSAT integration | Annual targets met; Eng escalations down 40% |

# 12. Open Questions

## Must Resolve Before Phase 1

- Who owns the AI knowledge base operationally — CS Lead, a dedicated KB manager, or a rotating CS responsibility?

- What is the data residency and PII policy for storing customer conversation data used in AI training?

- Which ticketing system (Jira, Zendesk, Linear) is the system of record, and what does the integration point look like?

- How is "confidence score" calculated? Rule-based (KB match similarity) or ML-based? Who maintains the model?

## Must Resolve Before Phase 2

- What is the escalation SLA for Type 1 Eng tickets, and who owns SLA enforcement?

- Should the customer-facing experience live inside the product (in-app chat) or as a separate support portal?

- How do we handle P1 incidents where multiple customers hit the same issue simultaneously? (Incident management vs. ticket management)

## Longer-Term Questions

- At what deflection rate does it make sense to reduce CS headcount vs. redeploy CS toward proactive customer success?

- Should we publish real-time issue status publicly (like a status page) or keep it per-ticket?

- How does this system interact with future product-led growth motions — e.g., in-product health scores, churn prediction?

Document Owner: Product Team · Status: Draft v1.0 · Next Review: Q3 2026 · Questions? Contact the PM directly before making changes to scope or success metrics.